## Slide 1
Created by: Ekow asante

## Slide 2: Introduction
Ekow Asante
The Great Game Recommender
A new way to find your next game
Recommendations based on user preferences

## Slide 3: Design doc
- What went well / what didn't - Things that had had to be abandoned this sprint, and therefore pushed to the next sprint (with supporting reasoning) - Estimated work effort (time spent) of the project - What you would do differently if asked to start again - Any other documentation / information that can help justify your decisions

## Slide 4: ERD
3 Tables
Full CRUD on users
Games has one to many recommendations
Users has one to many recommendations

## Slide 5: Trello Board

## Slide 6: User Stories
As a user I want to register so that I can become a member
As a member I want to fill in the form so that I can get a recommendation
As a member I want to edit my details so I can feel better about myself
As a member I want to delete my account so that my information is not stored

## Slide 7: Wireframes
Homepage

## Slide 8: Wireframes
Recommendations Page

## Slide 9: Wireframes
Login Page

## Slide 10: What didn’t make it to the final build
Multiple recommendations displayed
Guest recommendations
Deeper user customisation
Game box art display
Game additional data

## Slide 11: Retrospective
What went well
Database and testing was straightforward
Website was functional early
What could go better
More intuitive website design
Better time management
More features

## Slide 12: Retrospective continued
What could’ve been done differently
Games with one general genre
Games page showing all games in the database
Recommendations not tied to members
Homepage with links to other pages only

## Slide 13: Next sprint
Improved Mobile support
Connect to IMDB
Better recommendations(more options)
Show trailer
Game page
Purchase
Community recommended games
Upcoming games

## Slide 14: Work effort
Majority of the time was spent on the front end design and functionality.60%
Adequate time was spent on the back end to reach its MVP state.20%
Automated Testing had the lowest time allocation 10%
Integration of complete system. 10%
Chart: 
| Front End | Back End | Testing | Integration
Time | 6 | 2 | 1 | 1

## Slide 15: Thank You For Your Time
Any questions?